| 1) Executive Summary |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Manager |  | Submission Date | Implementation Week |  |
| Ali Sarabi |  | 10/16/2025 | <week> |  |
| Project Status Schedule | ## G | ## We have completed the tasks within the time frame or even earlier |  |  |
| ## Green = Launch Is On Schedule | ## Yellow =Tasks Behind Schedule |  |  | ## Red = Critically Behind |
| ## Project Document Repository | ## <Enter here the URL of the repository with your documentation and code> |  |  |  |

| 2) Key Schedule Milestone Tracking from Gantt Chart |  |  |  |  |
| --- | --- | --- | --- | --- |
| ## Tasks | ## Target Date | ## Actual Date | Status (%) | ## Comments |
| ## Connect EV3 Brick to MATLAB | ## 10/07 | ## 10/07 | 100 |  |
| ## Learn MATLAB | ## 10/07 | ## 10/07 | 100 |  |
| ## Build prototypes | ## 10/07 | ## 10/02 | 100 |  |
| ## Finish Designing Base Vehicle | ## 10/09 | ## 10/09 | 100 |  |
| ## Basic Skeleton of Program | ## 10/14 | ## 10/09 | 100 |  |

3) Tasks Completed this Week <should include pending tasks from previous week>

- Connect EV3 Brick to MATLAB

- Learn MATLAB

- Build prototypes

- Finish Designing Base Vehicle

- Basic Skeleton of Program

4) Tasks Planned for next Week

- Color Sensors

- Distance Sensors

- Connect Color Sensor to EV3 Brick

- Connect Distance Sensor to EV3 Brick

5) Gantt Chart Updated <add the newest Gantt Chart>

Master Project Gantt Planner.xlsx

| 6) Team Evaluation for the Week <each team member must initial their evaluations of the teammates> |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## First Day of Implementation: 10/09 |  |  |  |  |  |
| ## Team Member Name | ## Absent (0/5) | ## Poor (1/5) | ## Fair (3/5) | Good (4/5) | ## Outstanding (5/5) |
| ## Svanik V |  | ## F. A, J. U, C. D |  |  |  |
| ## Jay Um |  |  |  |  | ## F. A, J. U, C. D |
| ## Casey Deng |  |  |  |  | ## F. A, J. U, C. D |
| ## Fatima Al-Jabery |  |  |  |  | ## F. A, J. U, C. D |

| ## Second Day of Implementation: 10/16 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## Team Member Name | ## Absent (0/5) | ## Poor (1/5) | ## Fair (3/5) | Good (4/5) | ## Outstanding (5/5) |
| ## Svanik V |  | ## F.A, J. U, C. D |  |  |  |
| ## Jay Um |  |  |  |  | ## F. A, J. U, C. D |
| ## Casey Deng |  |  |  |  | ## F. A, J. U, C. D |
| ## Fatima Al-Jabery |  |  |  |  | ## F. A, J. U, C. D |

SVANIK COULD NOT COMPLETE HIS EVALUATIONS BECAUSE HE WAS TAKING A NAP